PathDao MVP

In 10 days:

build smart contract (Pool contract) with Solidity

In 7 days (Frontend):

- Auth System

Login page, Register Page

- Main Board

Introduce page, Invoice compose page, Invoice check page, transaction page, Footer pages

- Dispute

chat page

In 7days (Backend):

- Auth Sytem

Login api, Register Api, transaction history api, contact api

- Invoice

email transfer api

- dispute

chat api

- database

database design

In 5 days:

* Summary Integration and Test
* Bug Fixing
* Deploy product

Skillset:

Frontend: React, Tailwind, Typescript

Backend: Nodejs, Typescript

Database: MongoDB

Smart Contract: Solidity